# Product Requirements Document (PRD)

Version 1.0 • September 2026

Loan Data Lakehouse — End-to-End Financial Data Engineering Pipeline

# 1. Product Overview

The Loan Data Lakehouse is a financial data platform designed to collect, standardize, validate, transform, and serve loan lifecycle data for analytics and business decision-making. It follows a Bronze → Silver → Gold architecture and publishes curated Gold datasets into PostgreSQL.

# 2. Problem Statement

Loan data is distributed across operational domains such as customers, loans, collections, repayments, rejections, transactions, and audit events. Without a standardized pipeline, analytics can suffer from inconsistent definitions, duplicated records, slow queries, weak traceability, and difficult reconciliation.

# 3. Product Vision

Create a reliable, scalable, auditable, and analytics-ready financial data platform that turns raw loan events into trusted business information and makes core portfolio, customer, repayment, collection, and performance metrics easily consumable.

# 4. Objectives

Centralize loan-domain data in a lakehouse.

Create trusted Silver datasets with consistent business rules.

Create Gold datasets for recurring financial KPIs.

Provide PostgreSQL as a curated serving layer.

Enable data-quality and financial reconciliation controls.

Improve analytical query and pipeline performance.

Provide clear lineage from source data to business metrics.

# 5. Users & Stakeholders

| Persona | Needs |
| --- | --- |
| Data Engineer | Reliable ingestion, transformations, quality checks, monitoring, maintainability. |
| Data Analyst | Trusted datasets, consistent KPIs, fast SQL access. |
| Business / Operations | Portfolio, collections, repayment and customer insights. |
| Risk / Credit | Loan performance, rejection and portfolio segmentation. |
| BI / Reporting | Stable Gold/PostgreSQL datasets. |
| Engineering / Platform | Secure, observable, scalable pipeline. |

# 6. Product Scope

## 6.1 In Scope

Source/data creation and connectivity.

Raw/Bronze ingestion.

Silver transformations for loans, collections, rejections, repayment schedules and audit logs.

Transaction-level processing.

Gold customer, collection, loan-performance and portfolio analytics.

PostgreSQL serving.

Data quality, reconciliation, testing, performance optimization and documentation.

## 6.2 Out of Scope

Customer-facing loan application UI.

Real-time credit decision engine.

Production payment gateway.

Advanced ML underwriting models.

Full enterprise MDM/governance platform.

# 7. Functional Requirements

| ID | Area | Requirement |
| --- | --- | --- |
| FR-01 | Data Ingestion | The platform shall ingest source datasets into the raw layer with run metadata. |
| FR-02 | Schema Management | The platform shall validate expected schemas and data types. |
| FR-03 | Loan Transformation | The platform shall produce a cleaned and standardized Silver loans dataset. |
| FR-04 | Collection Transformation | The platform shall produce a trusted collection dataset. |
| FR-05 | Rejection Transformation | The platform shall standardize rejection events and reasons. |
| FR-06 | Repayment Transformation | The platform shall produce trusted repayment schedule data. |
| FR-07 | Audit Transformation | The platform shall preserve traceable loan lifecycle/audit events. |
| FR-08 | Transactions | The platform shall process loan transaction-level data. |
| FR-09 | Gold Analytics | The platform shall generate business-ready customer, collection, loan-performance and portfolio summaries. |
| FR-10 | Serving | The platform shall publish selected Gold datasets to PostgreSQL. |
| FR-11 | Quality | The platform shall perform completeness, uniqueness, validity, relationship and reconciliation checks. |
| FR-12 | Rerun Safety | The platform shall support repeatable execution without uncontrolled duplicate records. |
| FR-13 | Monitoring | The platform shall expose run status, duration, record counts and quality outcomes. |
| FR-14 | Security | The platform shall keep credentials outside source code using secret management. |

# 8. Business KPIs

Loan count and disbursed amount.

Approval/rejection/disbursement/closure rates.

Outstanding portfolio and average ticket size.

Collection amount and collection efficiency.

PTP volume and PTP closure rate.

Scheduled, paid and overdue repayment amounts.

Customer count and repeat-borrower metrics.

Portfolio segmentation by status, amount, geography and time.

# 9. Non-Functional Requirements

| Category | Requirement |
| --- | --- |
| Reliability | Pipeline failures should be detectable and reruns should be controlled. |
| Scalability | Architecture should support growth in loan and transaction volumes. |
| Performance | Transformations and serving queries should be profiled and optimized. |
| Security | Secrets and sensitive data access must follow least privilege. |
| Data Quality | Critical datasets must pass defined quality gates. |
| Availability | Serving datasets should be available according to the agreed operational schedule. |
| Maintainability | Transformations, KPI definitions and configurations should be documented. |
| Auditability | Pipeline runs and important transformations should be traceable. |

# 10. Success Metrics

100% of critical Gold datasets have documented grain and KPI definitions.

Source-to-target financial reconciliation differences are within an agreed tolerance.

Critical data-quality checks pass before serving.

Pipeline reruns do not create uncontrolled duplicates.

PostgreSQL serving queries meet agreed response-time targets.

Pipeline execution time is measured before and after major optimizations.

# 11. Acceptance Criteria

End-to-end pipeline completes successfully from ingestion through PostgreSQL.

Silver datasets contain standardized, validated records.

Gold outputs reconcile to their Silver inputs.

PostgreSQL tables match Gold counts and financial totals within defined tolerance.

Quality failures are visible and prevent invalid outputs from being treated as trusted.

Documentation enables another engineer to understand and execute the pipeline.

# 12. Roadmap

| Phase | Outcome |
| --- | --- |
| P0 | Requirements, architecture and KPI definitions |
| P1 | Raw ingestion |
| P2 | Silver transformations |
| P3 | Gold analytics |
| P4 | PostgreSQL serving |
| P5 | Quality, reconciliation and testing |
| P6 | Performance and production readiness |
| P7 | Documentation and final demo |

# 13. Risks

Schema drift → schema contracts and validation.

Duplicate ingestion → idempotent keys and controlled merge logic.

Financial mismatches → automated reconciliation.

Performance degradation → profiling, partitioning, pruning and indexing.

Credential exposure → secret management and repository scanning.

KPI ambiguity → centralized KPI dictionary.